AI WeatherWise – Intelligent Weather Forecasts and Insights

Project Planning Phase – Product Backlog, Sprint Planning, Stories & Story Points

Team ID : SWTID-2026-4432

Team Size : 4

Team Leader : VAIDEESWARI G

Team member : SRIMATHI S A

Team member : MAHESH G

Team member : MEGALA S

# Product Backlog, Sprint Schedule, and Estimation

| Backlog Item | Description | Story Points |
| --- | --- | --- |
| Project Setup | Node.js, Express, environment configuration and base structure | 3 |
| Authentication | Registration, login, JWT and password hashing | 5 |
| Database | MongoDB connection, User and Location schemas | 3 |
| Favorite Locations | CRUD APIs for saved cities | 5 |
| Weather Integration | Real-time weather retrieval and response handling | 5 |
| Gemini AI | Weather summaries and recommendations | 5 |
| Security & Errors | Validation, sanitization, CORS and centralized errors | 3 |
| API Testing | Postman / Thunder Client verification | 3 |
| Execution & Documentation | Run, verify and document the complete backend | 3 |

## Sprint Planning

| Sprint | Planned Work |
| --- | --- |
| Sprint 1 | Project setup, Express server, environment configuration, MongoDB connection |
| Sprint 2 | User authentication, JWT middleware, User and Location models |
| Sprint 3 | Favorite-location CRUD and real-time weather API integration |
| Sprint 4 | Gemini AI integration, testing, error handling and documentation |

## Project Tracker

Progress is tracked phase by phase across setup, requirements, design, development, database configuration, testing, execution, and documentation.